Cadra at NRS

Deployment, Integration and Operations Specification

ASSETS  •  LOCATIONS  •  SERVICES

JOINT

Version 0.1 — Draft

20 May 2026

Draft for internal review

Document control

| Field | Value |
| --- | --- |
| Document | Cadra at NRS — Deployment, Integration and Operations Specification |
| Version | 0.1 — Draft |
| Status | Draft for internal review |
| Classification | JOINT |
| Publisher | Cadra |
| Date | 20 May 2026 |
| Distribution | NRS technology team and vendors managing NRS systems |

Distribution and confidentiality

This document is shared between Cadra and the Nigeria Revenue Service for the purpose of specifying the Cadra Platform deployment for NRS. Distribution within NRS is at NRS’s discretion to staff with operational need-to-know. Distribution to NRS’s vendors is permitted for vendors actively engaged in the Cadra implementation, subject to non-disclosure agreement. The content of this document is intended to be a faithful technical and operational specification; commercial terms are addressed in the separate Statement of Work between Cadra and NRS.

# 1. Document purpose

This document specifies how Cadra is deployed, configured, integrated, and operated for the Nigeria Revenue Service (NRS). It is the technical and operational contract between Cadra and the systems Cadra needs to interoperate with at NRS.

## Who this document is for

- NRS technology team — to understand what Cadra is, what it does for NRS, how it fits into NRS's existing technology environment, and what NRS-side preparation is needed

- Vendors managing NRS systems — SAP team (MM, FICO, SuccessFactors), identity team, network team, security team, e-invoicing team — to plan and execute integration with Cadra

- Cadra implementation team — as the single authoritative description of what is being built for NRS specifically

## How to use this document

- Section 2 gives the overview of what's deployed

- Sections 3-4 describe how Cadra is configured for NRS (tenant configuration, identity)

- Sections 5-7 describe the SAP integrations — read these if you manage SAP MM, FICO, or SuccessFactors

- Section 8 describes the webhook event contract — read this if your system needs to react to events in Cadra

- Sections 9-12 describe operational features (WhatsApp ingestion, service desk, asset operations, fleet)

- Section 14 describes data migration from myservice

- Section 15 describes deployment, hostnames, network, certificates

- Section 16 describes operations, support, and SLAs

- Section 17 describes security and compliance

- Section 19 lists open items requiring NRS input with deadlines

## Relationship to the Cadra Platform PRD

The Cadra Platform PRD specifies the platform — the capabilities Cadra provides to any tenant. This document specifies the implementation — how those capabilities are configured, extended, and integrated for NRS specifically.

Where this document refers to Cadra platform behaviour, it references the PRD rather than restating. Where this document specifies NRS-specific configuration, behaviour, or integration, the specification here is authoritative.

## Document maturity

This is version 0.1 — an early draft for internal review and discussion. Substantive sections have placeholders marked [NRS INPUT REQUIRED] where NRS-side information is needed to complete the specification. These are listed consolidated in section 19.

The document is expected to iterate through v0.x as NRS technology team and vendor input is gathered, reaching v1.0 lock approximately at end of Sprint 6 (mid-August 2026). The v1.0 version is the implementation contract.

# 2. Cadra at NRS — overview

NRS deploys the Cadra Platform as the system of record for asset, facility, and service lifecycle management across NRS's federal estate.

## What Cadra delivers to NRS

- A canonical, authoritative register of NRS's locations, assets, fleet, and service requests

- A modern web and mobile administration interface replacing the legacy myservice platform

- Integration with NRS's existing SAP environment (MM, FICO, SuccessFactors)

- Integration with NRS's identity provider for staff authentication

- WhatsApp-based service request capture for staff who don't routinely use the admin interface

- Automated workflows for the major operational request types (maintenance, transfer, disposal, access)

- Per-tenant data isolation, audit logging, and regulatory compliance

## Edition

Cadra is deployed for NRS as the Enterprise edition:

- Dedicated tenant — NRS data resides in a database instance that contains no other organisation's data

- Higher service levels — 99.9% uptime SLA, 2-hour RTO, 1-hour RPO, 24/7 support

- Premium connector portfolio — including SAP MM, SAP FICO, SuccessFactors, and others required for NRS operations

- Dedicated customer success management — named customer success contact for NRS

The deployment is operationally managed by Cadra (hosted on Cadra's infrastructure). NRS does not operate the deployment infrastructure directly.

Edition characteristics are specified in PRD section 13.2.

## Deployment topology summary

graph TB
    subgraph "NRS Environment"
        NRSSAP[SAP MM / FICO / SuccessFactors]
        NRSIdP[NRS Identity Provider]
        NRSStaff[NRS Staff — Web / Mobile / WhatsApp]
        NRSPrinters[Zebra Label Printers]
    end

      
    subgraph "Cadra Environment — NRS Tenant"
        CadraAPI[Cadra API]
        CadraAdmin[Cadra Admin UI]
        CadraDB[(Dedicated PostgreSQL)]
        CadraKeycloak[NRS Keycloak Realm]
        CadraWorkers[Background Workers]
        CadraObs[Observability]
    end

      
    subgraph "WhatsApp Cloud"
        WABA[WhatsApp Business API]
    end

      
    NRSStaff -->|HTTPS| CadraAdmin
    NRSStaff -->|WhatsApp messages| WABA
    WABA -->|webhooks| CadraAPI
    CadraAdmin --> CadraAPI
    CadraAPI --> CadraDB
    CadraAPI <--> CadraKeycloak
    CadraKeycloak -.->|SAML/OIDC federation| NRSIdP
    CadraWorkers <-->|API integration| NRSSAP
    CadraAPI -->|tag print files| NRSPrinters
    CadraAPI --> CadraObs

Detailed deployment specification is in section 15.

## Capabilities at v1.0 cutover

When NRS production cutover completes (target: end of December 2026), Cadra at NRS will provide:

| Capability | Status at cutover |
| --- | --- |
| Locations register (474+ locations) | ✅ Migrated and operational |
| Asset register (1,272+ assets) | ✅ Migrated and operational |
| Fleet (1,617+ vehicles) | ✅ Migrated and operational |
| Service requests (active requests + archived) | ✅ Migrated and operational |
| SAP MM integration (PO inbound, GRN, material master sync) | ✅ Operational |
| SAP FICO integration (asset financial sync) | ✅ Operational |
| SuccessFactors identity federation | ✅ Operational |
| WhatsApp service request ingestion | ✅ Operational |
| Asset tag printing (ZPL for Zebra) | ✅ Operational |
| Floor plan integration | ✅ Operational |
| Mobile-responsive admin interface | ✅ Operational |
| Outbound webhooks for downstream systems | ✅ Operational |
| Reporting and dashboards | ✅ Operational |

Capabilities deferred to the 180-day post-cutover roadmap are listed in section 18.

# 3. NRS-specific tenant configuration

This section describes how Cadra's tenant-level configuration is set for NRS. Each subsection covers one configurable aspect; the values shown become the operational defaults for the NRS tenant.

## 3.1 Tenant identity

| Attribute | Value |
| --- | --- |
| Tenant slug | nrs |
| Tenant name | Nigeria Revenue Service |
| Edition | Enterprise |
| Time zone | Africa/Lagos (WAT, UTC+1) |
| Default locale | English (Nigerian) |
| Currency | NGN (Nigerian Naira) |
| Date format | DD-MMM-YYYY |
| Business hours | Monday–Friday 08:00–17:00 WAT |

## 3.2 Tag schema

The asset tag schema in use:

{ROOT}-{LOCATION_SEGMENT}-{CATEGORY}-{SEQUENCE}

Examples:

- HQ-F2-R204-AC-0142 — air conditioner in HQ Floor 2 Room 204

- LAG-RES-VH-0875 — vehicle 875 in Lagos Regional Office

Schema components:

- ROOT — tenant-level prefix: NRS for headquarters assets, LAG/ABJ/PHC etc. for state offices

- LOCATION_SEGMENT — represents the asset's home location; for headquarters, encodes floor + room; for fleet, encodes regional office or vehicle base

- CATEGORY — 2-3 character category code (AC = air conditioner, VH = vehicle, LP = laptop, etc.)

- SEQUENCE — zero-padded sequence number, starting at 0001

Category-level overrides:

- Fleet vehicles use shorter schema: {ROOT}-{CATEGORY}-{SEQUENCE} without location segment (because vehicles move). Example: NRS-VH-0042

- Some specialised equipment categories may use custom schemas — defined per category in section 3.3

Tag immutability: Once assigned, a tag does not change for the lifetime of the asset. If an asset moves between locations, the location segment in the tag does not update — the tag stays, the asset record's current_location_id field updates. This is a platform-enforced invariant.

Tag generation: Automatic on asset creation. Cadra computes the next available sequence number for the (root, location segment, category) combination. Operators can override the generated tag (subject to uniqueness) for specific cases.

## 3.3 Asset category tree

NRS's asset categories, organised hierarchically. [NRS INPUT REQUIRED — current category tree from myservice to be confirmed; structure below is provisional based on visible NRS operational patterns]

IT Equipment
├── Computing
│   ├── Laptops
│   ├── Desktops
│   ├── Workstations
│   ├── Tablets
│   └── Mobile Phones
├── Peripherals
│   ├── Monitors
│   ├── Printers
│   ├── Scanners
│   └── Network Equipment
└── Audio-Visual
    ├── Projectors
    ├── Conference Systems
    └── Cameras

      
Furniture
├── Office Furniture
│   ├── Desks
│   ├── Chairs
│   ├── Filing Cabinets
│   └── Storage
└── Public Area Furniture
    ├── Reception Furniture
    └── Conference Room Furniture

      
Facilities Equipment
├── HVAC
│   ├── Air Conditioners — Split Units
│   ├── Air Conditioners — Central
│   └── Chillers
├── Power Systems
│   ├── Generators
│   ├── UPS Systems
│   ├── Inverters
│   └── Solar Systems
├── Water Systems
│   ├── Pumps
│   ├── Tanks
│   └── Treatment
└── Security Equipment
    ├── CCTV Cameras
    ├── Access Control
    └── Fire Suppression

      
Fleet
├── Light Vehicles
│   ├── Sedans
│   ├── SUVs
│   └── Pick-ups
├── Heavy Vehicles
│   ├── Trucks
│   └── Buses
└── Special Purpose
    └── Patrol Vehicles

      
Specialised Equipment
└── [NRS INPUT REQUIRED — specific categories used by NRS operational divisions]

Each category defines:

- Required asset attributes (e.g. laptops require serial number, processor, RAM; vehicles require plate number, VIN, fuel type)

- Default lifecycle rules (e.g. UPS systems require quarterly inspection)

- Default maintenance schedules (e.g. generators require monthly service; vehicles require service at 5,000 km intervals)

- Category code for tag schema (e.g. LP for laptops, VH for vehicles)

## 3.4 Request types

The service request types configured for NRS:

| Code | Name | Description | Approval required | SLA targets (response / resolution) |
| --- | --- | --- | --- | --- |
| MAINT | Maintenance Request | Equipment fault or scheduled service | No | 2hr / 24hr (high), 4hr / 48hr (normal) |
| NEW_ASSET | New Asset Request | Request for new equipment | Yes (Head of Unit + Procurement) | 1 business day / 14 business days |
| TRANSFER | Asset Transfer | Request to move/reassign asset | Yes (Custodian + Receiver) | 4hr / 5 business days |
| DISPOSAL | Asset Disposal | Request to retire and dispose of asset | Yes (Asset Manager + Finance) | 1 business day / 30 business days |
| ACCESS | Access Request | Physical access to restricted areas | Yes (Security + Area Owner) | 2hr / 1 business day |
| COMPLAINT | Facility Complaint | Non-urgent facility issue | No | 4hr / 5 business days |
| INSPECTION | Inspection Request | Request for facility/asset inspection | No | 1 business day / 10 business days |
| INCIDENT | Incident Report | Report of theft, accident, damage | No (auto-escalates) | Immediate / per investigation |

Each request type has specific custom fields, routing rules, and notification rules — detailed configuration in [appendix to be drafted — see open items section 19].

## 3.5 Approval workflows

Approval workflows for the major request types:

Asset disposal approval:

flowchart LR
    A[Disposal request raised] --> B{Asset value > ₦1M?}
    B -->|Yes| C[Asset Manager approval]
    B -->|No| D[Head of Unit approval]
    C --> E[Finance Director approval]
    D --> F[Asset Manager approval]
    E --> G{Disposal method = Sale?}
    F --> G
    G -->|Yes| H[Procurement Director approval]
    G -->|No| I[Approved for disposal]
    H --> I
    I --> J[Disposal action recorded]

Asset transfer approval:

flowchart LR
    A[Transfer request raised] --> B[Current custodian acknowledgement]
    B --> C[Incoming custodian acknowledgement]
    C --> D{Cross-location transfer?}
    D -->|Yes| E[Location administrators of both notified]
    D -->|No| F[Transfer completed]
    E --> F

New asset request approval:

flowchart LR
    A[New asset request raised] --> B[Head of Unit approval]
    B --> C{Value > ₦5M?}
    C -->|Yes| D[Director approval]
    C -->|No| E[Procurement notified]
    D --> E
    E --> F[SAP PO raised — section 5]
    F --> G[Asset received in SAP]
    G --> H[Cadra asset created in 'received' state]

Approval workflow details — specific approvers, escalation paths, time limits — are configurable per workflow per tenant. [NRS INPUT REQUIRED — current approval chains in myservice to be documented and validated for accuracy]

## 3.6 User roles and permissions

NRS-specific user roles mapped to Cadra's role framework:

| NRS Role | Cadra Role | Permissions summary |
| --- | --- | --- |
| Asset Manager | tenant_admin (scoped) | Full asset administration; configuration of categories and types |
| Facilities Manager | facilities_admin | Locations and facility-asset administration |
| Fleet Manager | fleet_admin | Fleet (vehicle) administration |
| Head of Unit | unit_lead | Approve transfers and requests within unit |
| Custodian / Asset Holder | asset_custodian | View own assets, raise requests, acknowledge transfers |
| Procurement Officer | procurement | Visibility into PO-driven asset creation; reconciliation |
| Finance Officer | finance_viewer | Read-only access to asset financial data |
| Auditor | audit_viewer | Read-only access to audit logs |
| IT Administrator (Cadra) | platform_admin | Cadra-specific administration (rare; mostly Cadra ops team) |

Roles are assigned via the identity provider (SuccessFactors / Active Directory) and federated into Cadra — see section 4.

## 3.7 Location hierarchy

NRS's location estate is migrated from myservice. The structure:

NRS Nigeria
├── Headquarters Complex (Abuja)
│   ├── Main Building (Tower Block)
│   │   ├── Floor 1 (Reception, Public)
│   │   ├── Floor 2 (Tax Operations)
│   │   ├── Floor 3 (Compliance)
│   │   ├── ... (additional floors)
│   │   └── Floor N (Executive)
│   ├── Annex Buildings
│   └── Outdoor Areas (Parking, Generator Yard, etc.)
├── State Offices (37 — one per Nigerian state)
│   ├── Lagos State Office
│   ├── Abuja State Office
│   ├── ... (35 other states)
└── Regional / Specialised Offices
    └── [enumerated per current myservice register]

Total locations at migration: 474 (252 HQ locations + 222 fleet bases + others). Specific breakdown finalised at migration time (Sprint 13).

# 4. Identity and access integration

How NRS staff authenticate to Cadra, how their roles are determined, and how new staff are provisioned automatically.

## 4.1 Authentication model

Cadra uses federated authentication — NRS's identity provider is the authoritative source for staff identity. Cadra does not maintain its own password database for NRS users; staff authenticate against NRS's IdP and Cadra trusts the IdP's assertion.

The federation is mediated through Keycloak, which acts as the identity broker. Cadra operates a Keycloak realm dedicated to NRS (realm name: nrs); this realm federates upstream to NRS's IdP.

## 4.2 NRS identity provider

[NRS INPUT REQUIRED — confirmation of current identity provider for NRS staff]

Provisional assumption based on NRS technology stack: SAP SuccessFactors is the authoritative source for staff records. Active Directory may operate as a downstream consumer of SuccessFactors data.

The integration with Cadra needs to determine:

1.	Which system is the IdP for daily authentication — typically Active Directory or Azure AD if NRS uses Microsoft for desktop identity, with SuccessFactors as the upstream HR record source

2.	Which protocol the IdP supports — SAML 2.0 and OIDC are both supported by Cadra's Keycloak; SCIM 2.0 for provisioning

3.	Which group structure in the IdP maps to Cadra roles — likely AD groups or SuccessFactors role assignments

Once confirmed, the integration design here will be updated with concrete protocol and endpoint details.

## 4.3 Authentication flow

Standard OIDC authorisation code flow with PKCE:

sequenceDiagram
    participant Staff as NRS Staff Member
    participant Browser
    participant CadraAdmin as Cadra Admin UI
    participant CadraAPI as Cadra API
    participant Keycloak as NRS Keycloak Realm
    participant NRSIdP as NRS Identity Provider

      
    Staff->>Browser: Navigate to nrs.cadra.ng
    Browser->>CadraAdmin: Request admin
    CadraAdmin->>Browser: Redirect to Keycloak (with state, PKCE challenge)
    Browser->>Keycloak: Authorization request
    Keycloak->>Browser: Redirect to NRS IdP (SAML/OIDC)
    Browser->>NRSIdP: Authenticate (existing session or login)
    NRSIdP->>Browser: SAML response / OIDC token
    Browser->>Keycloak: Response with assertion
    Keycloak->>Keycloak: Validate, map claims to Cadra roles
    Keycloak->>Browser: Authorization code
    Browser->>CadraAdmin: Authorization code
    CadraAdmin->>Keycloak: Exchange code for tokens (with PKCE verifier)
    Keycloak->>CadraAdmin: ID token + access token + refresh token
    CadraAdmin->>Browser: Set HttpOnly session cookie
    Browser->>CadraAPI: Authenticated API requests (cookie)

## 4.4 User provisioning

User accounts in Cadra are provisioned automatically through one of two mechanisms:

SCIM 2.0 provisioning (preferred): NRS's IdP pushes user provisioning events to Cadra's Keycloak realm. New staff get a Cadra user record when they join NRS; departing staff are deactivated when they leave. SCIM endpoint is provided to NRS at deployment time.

Just-in-time (JIT) provisioning (fallback): If SCIM is not feasible, users are provisioned on first login. The JWT from the IdP includes user attributes (name, email, department, role assignments); Cadra creates the user record on first successful authentication. Departure deactivation must be handled manually or via separate process.

[NRS INPUT REQUIRED — confirmation of which provisioning approach is feasible with NRS's IdP and HR systems]

## 4.5 Role mapping

NRS's organisational roles (as represented in the IdP — likely AD groups or SuccessFactors role assignments) map to Cadra's roles per the table in section 3.6.

The mapping is configured in Keycloak as role mappers, applied at token issuance. When NRS adjusts a user's organisational role, the change is reflected in Cadra on the user's next login (or immediately, if SCIM provisioning is active).

[NRS INPUT REQUIRED — current AD group / SuccessFactors role list for the NRS staff who will use Cadra, with proposed mapping to Cadra roles]

## 4.6 Multi-factor authentication

MFA is the responsibility of NRS's IdP, not Cadra. Cadra trusts the IdP's authentication assertion; if the IdP requires MFA for access to Cadra (recommended), Cadra inherits that protection.

For service accounts and API access (where IdP-based MFA is not applicable), Cadra uses scoped API keys with HMAC signing.

## 4.7 Session management

- Cadra session duration: 8 hours (configurable per tenant)

- Refresh token lifetime: 7 days

- Idle timeout: 30 minutes (auto-logout after no activity)

- Concurrent sessions per user: allowed; visible to user via session management page

## 4.8 Account lifecycle

- Joining staff: automatic provisioning via SCIM, or JIT on first login

- Role change: reflected at next login or immediately via SCIM

- Leaving staff: account deactivated via SCIM (automatic if SCIM in use), or manually (if not). Deactivated accounts cannot log in; their historical activity is preserved in the audit log.

- Suspension: temporary account disable via Cadra admin UI (e.g. during investigation); reactivation when appropriate

# 5. SAP MM integration

The integration between Cadra and SAP MM (Materials Management) handles procurement-driven asset creation, material master synchronisation, and goods receipt processing.

## 5.1 Integration purpose

SAP MM is the authoritative system for NRS's procurement processes. POs are raised in SAP MM, goods are received against POs in SAP MM, and material masters live in SAP MM. Cadra integrates so that:

1.	When SAP MM creates a PO for an asset-type purchase, Cadra automatically creates a corresponding asset record in procured state

2.	When goods are received in SAP MM (GRN created), Cadra transitions the asset to received state

3.	Cadra's category tree stays synchronised with the relevant subset of SAP MM's material master

4.	When new asset requests are raised in Cadra (request type NEW_ASSET) and approved, the request flows back to SAP MM as a purchase requisition

This is bidirectional integration with clear authority boundaries — SAP MM is authoritative for procurement, Cadra is authoritative for asset operations.

## 5.2 Authority boundaries

| Concern | Authoritative system | Cadra behaviour |
| --- | --- | --- |
| Procurement order creation | SAP MM | Cadra creates corresponding asset record on PO creation |
| Goods receipt | SAP MM | Cadra transitions asset on GRN |
| Material master (item codes, descriptions) | SAP MM | Cadra references SAP material code as category external ref |
| Vendor master | SAP MM | Cadra references vendor by SAP code where relevant |
| Asset operational state (location, custodian, lifecycle) | Cadra | SAP MM does not track operational state |
| Asset tagging | Cadra | SAP MM tracks material codes; Cadra tracks unique asset tags |
| Maintenance history | Cadra | SAP PM (if used) and Cadra align on shared cost reporting |
| Disposal action | Cadra | SAP MM informed of disposal event for goods movement |

## 5.3 Integration architecture

graph LR
    subgraph SAP["NRS SAP Environment"]
        SAPMM[SAP MM]
        SAPFICO[SAP FICO]
    end

      
    subgraph Cadra["Cadra NRS Tenant"]
        Connector[SAP MM Connector]
        Workers[Background Workers]
        API[Cadra API]
        DB[(NRS Tenant DB)]
    end

      
    SAPMM -->|PO notification — webhook or polling| Connector
    SAPMM -->|GRN notification| Connector
    SAPMM -->|Material master sync| Connector
    Connector --> Workers
    Workers --> API
    API --> DB
    DB --> API
    API --> Workers
    Workers -->|Outbound PR| SAPMM
    Workers -->|Disposal notification| SAPMM

The integration is implemented through the SAP MM Connector — a Cadra connector instance configured for NRS's specific SAP MM environment. The connector framework is specified in PRD section 10.1; this section describes the NRS-specific configuration.

## 5.4 Connection and authentication

[NRS INPUT REQUIRED — final decision on connection protocol, depending on NRS SAP team's preferred integration patterns]

Provisional design — two possible patterns:

Pattern A: Direct RFC / BAPI calls. Cadra connector uses SAP's RFC protocol to call BAPIs directly. Requires:

- SAP RFC user credentials provisioned by NRS SAP team

- Network connectivity from Cadra infrastructure to NRS SAP system (likely via VPN tunnel or dedicated MPLS)

- Specific BAPI authorisations (BAPI_PO_GETITEMS, BAPI_GOODSMVT_CREATE, BAPI_MATERIAL_GET_DETAIL, etc.)

Pattern B: SAP Integration Suite / API exposure. Cadra connector calls SAP-exposed REST APIs through SAP Integration Suite or SAP Gateway. Requires:

- OAuth 2.0 credentials provisioned by NRS SAP team

- HTTPS connectivity to NRS SAP API gateway

- Specific service authorisations

Cadra recommendation: Pattern B (more modern, easier to secure, easier to troubleshoot). Pattern A is supported as a fallback.

## 5.5 Inbound flow: PO creates asset

When a PO is created in SAP MM for an asset-type material:

sequenceDiagram
    participant Buyer as NRS Procurement
    participant SAPMM as SAP MM
    participant Connector as Cadra SAP MM Connector
    participant CadraAPI as Cadra API
    participant CadraDB as Cadra DB

      
    Buyer->>SAPMM: Create PO for asset material
    SAPMM->>SAPMM: PO saved with status 'Released'
    SAPMM->>Connector: PO notification (webhook or polled)
    Connector->>SAPMM: Fetch PO details (BAPI_PO_GETDETAIL)
    SAPMM->>Connector: PO data + line items
    Connector->>Connector: Filter for asset-type materials
    Connector->>Connector: Map to Cadra asset payload per line item
    Connector->>CadraAPI: Create asset (lifecycle_state=procured)
    CadraAPI->>CadraDB: Asset record created
    CadraAPI->>Connector: Asset ID returned
    Connector->>Connector: Store SAP PO + line ID as external_reference
    CadraAPI->>CadraAPI: Emit webhook 'asset.created' with procurement context

Filter logic: Not all POs create Cadra assets. Only POs for materials whose category in SAP MM corresponds to an asset-tracked category in Cadra (typically capital equipment, IT hardware, vehicles, furniture above threshold). Configuration: a mapping table from SAP material group → Cadra category, maintained by NRS configuration. Materials without a mapping are ignored.

Sample mapping table:

| SAP Material Group | Cadra Category | Action |
| --- | --- | --- |
| IT-LAPTOP | IT Equipment > Computing > Laptops | Create asset |
| IT-DESKTOP | IT Equipment > Computing > Desktops | Create asset |
| FUR-DESK | Furniture > Office > Desks | Create asset |
| VHE-LIGHT | Fleet > Light Vehicles | Create asset |
| CON-STAT | Consumables — Stationery | Ignore (consumable, not tracked) |
| CON-PRINT | Consumables — Printing | Ignore |

The mapping table is the responsibility of the NRS Procurement and Asset Management teams to maintain.

Data captured at PO creation:

- SAP PO number → stored as Cadra asset external_references.sap_po

- SAP PO line item → stored as external_references.sap_po_line

- SAP material code → linked to Cadra category via material group mapping

- Vendor (SAP vendor master record) → stored as external_references.sap_vendor

- Purchase value → stored as Cadra purchase_value

- Expected delivery date → stored as Cadra expected_delivery_at

- PO description, quantity, item-level descriptions

Tag generation: Not at PO creation. Tag is generated when the asset transitions to tagged state, after physical receipt and tag application. At procured state, the Cadra asset has a system-generated identifier but no human-readable tag.

## 5.6 Inbound flow: GRN transitions asset

When goods are received in SAP MM (a Goods Receipt Note is created against a PO):

sequenceDiagram
    participant Stores as NRS Stores
    participant SAPMM as SAP MM
    participant Connector as Cadra SAP MM Connector
    participant CadraAPI as Cadra API

      
    Stores->>SAPMM: Create GRN against PO
    SAPMM->>Connector: GRN notification
    Connector->>SAPMM: Fetch GRN details
    SAPMM->>Connector: GRN data
    Connector->>CadraAPI: Look up assets by SAP PO + line ID
    CadraAPI->>Connector: Asset list
    Connector->>CadraAPI: Transition assets to 'received' state
    CadraAPI->>CadraAPI: Asset state transitions; webhooks emitted
    Connector->>CadraAPI: Update asset 'received_at' = GRN date

Partial receipts: If a PO has 10 units and 7 are received, Cadra transitions 7 assets to received state; the other 3 remain in procured. The connector tracks per-line quantity received.

Stock vs serialised: SAP MM distinguishes between stock-managed and serialised materials. For serialised materials, each receipt is tied to a specific serial number — Cadra captures the serial number from SAP and stores it on the asset. For stock materials, Cadra creates one asset per quantity unit at receipt (e.g. 10 chairs = 10 asset records).

## 5.7 Inbound flow: material master sync

NRS's SAP MM material master contains the catalogue of materials NRS purchases. The relevant subset (asset-type materials) is synchronised to Cadra's category external references.

sequenceDiagram
    participant SAPMM as SAP MM
    participant Connector as Cadra Connector
    participant CadraAPI as Cadra API

      
    Connector->>SAPMM: Scheduled sync (daily, configurable)
    SAPMM->>Connector: Material master records (filtered to asset-type material groups)
    Connector->>CadraAPI: Update category external references
    CadraAPI->>CadraAPI: For each material, ensure category exists; update category metadata

What syncs:

- Material code (SAP) → Cadra category external_references.sap_material

- Material description → Cadra category description (where blank)

- Material group → mapped via the material group mapping table

What does not sync:

- New categories — Cadra does not auto-create categories from SAP. If a new SAP material group appears that isn't in the mapping, it's flagged for NRS to decide whether to create a corresponding Cadra category

- Material attributes (UOM, weight, etc.) — these are SAP-internal procurement attributes; Cadra doesn't track them

## 5.8 Outbound flow: new asset request → PR

When a Cadra service request of type NEW_ASSET is approved, the request flows back to SAP MM as a Purchase Requisition.

sequenceDiagram
    participant Requester as Requester
    participant CadraAdmin as Cadra Admin
    participant CadraAPI as Cadra API
    participant Approver as Approver
    participant Connector as Cadra SAP MM Connector
    participant SAPMM as SAP MM

      
    Requester->>CadraAdmin: Raise NEW_ASSET request (specify category, quantity, justification)
    CadraAdmin->>CadraAPI: Create request
    CadraAPI->>Approver: Notify approval required
    Approver->>CadraAPI: Approve
    CadraAPI->>Connector: Request approved — trigger outbound
    Connector->>Connector: Map Cadra request → SAP PR payload
    Connector->>SAPMM: Create Purchase Requisition (BAPI_REQUISITION_CREATE)
    SAPMM->>Connector: PR number + status
    Connector->>CadraAPI: Update request — external_reference.sap_pr created
    CadraAPI->>CadraAPI: Request status: 'awaiting_procurement'
    Note over SAPMM: Standard SAP MM procurement process continues
    SAPMM->>Connector: PR converted to PO (via PO inbound flow)
    Connector->>CadraAPI: Link request to created asset(s)

The handover is clean: Cadra creates the requisition; SAP MM's standard procurement process takes over (sourcing, PO creation, vendor selection, etc.); when the PO results in goods received, the flow loops back through section 5.5 to create the asset and section 5.6 to receive it.

## 5.9 Outbound flow: disposal notification

When a Cadra asset is disposed, the disposal event is notified to SAP MM (for goods movement / write-off processing).

sequenceDiagram
    participant Approver as Approvers
    participant CadraAPI as Cadra API
    participant Connector as Cadra Connector
    participant SAPMM as SAP MM

      
    Approver->>CadraAPI: Final disposal approval
    CadraAPI->>CadraAPI: Asset transitions to 'disposed' state
    CadraAPI->>Connector: Disposal event
    Connector->>Connector: Map disposal payload
    Connector->>SAPMM: Goods movement (561 or appropriate movement type)
    SAPMM->>Connector: Confirmation
    Connector->>CadraAPI: Disposal external_reference.sap_doc updated

The movement type (which SAP movement code is used) depends on disposal method:

- Sale: 561 (or per NRS SAP configuration)

- Scrap: 551

- Transfer to other organisation: 541

- Destruction: 551

[NRS INPUT REQUIRED — confirmation of SAP movement type configuration for each disposal method]

## 5.10 Reconciliation

A scheduled reconciliation job runs daily:

- Counts open POs in SAP MM (filtered to asset-type materials) and compares to count of assets in Cadra in procured state

- Counts GRNs in SAP MM (today) and compares to assets transitioned to received (today) in Cadra

- Flags any drift for investigation

- Report visible in Cadra admin UI; alerts sent if drift exceeds threshold

## 5.11 Error handling

Integration failures are inevitable; the connector handles them resiliently:

- SAP unavailable: the connector queues operations and retries with exponential backoff

- PO data malformed: the specific PO is flagged for manual review; processing of other POs continues

- Mapping miss (SAP material group not in mapping table): the PO is flagged for NRS configuration team to extend the mapping

- Cadra asset creation fails: the operation is retried; if persistent failure, alert is raised

- Connector configuration error: alerts NRS administrators with diagnostic context

All errors produce audit log entries in both Cadra and (where API supports it) SAP.

# 6. SAP FICO integration

The integration between Cadra and SAP FICO handles asset financial state synchronisation and disposal financial events.

## 6.1 Integration purpose

SAP FICO is the authoritative system for NRS's financial accounting. Asset book values, depreciation calculations, accumulated depreciation, and write-off treatment are all SAP FICO's responsibility. Cadra integrates so that:

1.	Cadra reads asset financial state from SAP FICO for operational reporting (replacement decisions, maintenance budget planning, lifecycle cost analysis)

2.	Cadra emits asset financial events (disposal, write-off) to SAP FICO for accounting treatment

3.	Cadra does not compute depreciation or maintain book values independently

This is the ERP-managed financial mode described in PRD section 8.6.

## 6.2 Authority boundaries

| Concern | Authoritative system | Cadra behaviour |
| --- | --- | --- |
| Asset book value | SAP FICO | Cadra reads and stores for reporting |
| Depreciation method | SAP FICO | Cadra reads but does not compute |
| Accumulated depreciation | SAP FICO | Cadra reads for reporting |
| Asset write-off | SAP FICO | Cadra triggers via disposal event |
| Cost centre allocation | SAP FICO | Cadra references SAP cost centre code |
| Asset capitalisation | SAP FICO | Cadra references the SAP asset master record (AS01) |
| Maintenance expense | SAP FICO | Cadra captures and reports; SAP FICO records GL impact |

## 6.3 Integration scope and pattern

The integration is read-mostly — Cadra primarily consumes financial state from SAP FICO. Writes from Cadra to SAP FICO are limited to disposal events.

graph LR
    subgraph SAP["SAP FICO"]
        AssetMaster[Asset Master AS01]
        AssetExplorer[Asset Explorer AS03]
        GL[General Ledger]
    end

      
    subgraph Cadra["Cadra NRS Tenant"]
        Connector[SAP FICO Connector]
        API[Cadra API]
        DB[(NRS DB)]
    end

      
    AssetMaster -->|scheduled sync| Connector
    AssetExplorer -->|scheduled sync| Connector
    Connector --> API
    API --> DB
    DB --> API
    API --> Connector
    Connector -.->|disposal event| GL

## 6.4 Asset master record linking

For each Cadra asset corresponding to a capitalised SAP asset, the SAP asset master record number is stored:

- Cadra asset external_references.sap_asset_master = SAP asset main number (e.g. 100000123)

- Linking happens at goods receipt: when SAP MM creates the GRN, SAP FICO creates the asset master record; the connector captures the SAP asset master number and stores it on the Cadra asset

Sub-numbers: SAP supports asset main numbers with sub-numbers (e.g. 100000123-0001, 100000123-0002) for composite assets. Cadra stores the full reference.

## 6.5 Inbound flow: asset financial sync

A scheduled sync (default daily, configurable) pulls financial state from SAP FICO into Cadra:

sequenceDiagram
    participant Connector as Cadra Connector
    participant SAPFICO as SAP FICO
    participant CadraAPI as Cadra API

      
    Connector->>Connector: Scheduled sync (daily 02:00 WAT)
    Connector->>CadraAPI: Get assets with SAP asset master refs
    CadraAPI->>Connector: Asset list
    loop For each asset
        Connector->>SAPFICO: Get asset explorer (BAPI_FIXEDASSET_GETDETAIL)
        SAPFICO->>Connector: Current book value, accumulated depreciation, capitalisation date, useful life
        Connector->>CadraAPI: Update Cadra asset financial fields
    end
    CadraAPI->>CadraAPI: Sync timestamp updated; webhook events for material changes

Fields synchronised:

- current_book_value ← SAP net book value

- accumulated_depreciation ← SAP accumulated depreciation

- acquired_at ← SAP capitalisation date

- useful_life_months ← SAP useful life (converted to months)

- depreciation_method ← set to ERP-managed (read-only in Cadra)

Fields NOT synchronised (computed in SAP, not stored in Cadra):

- Monthly depreciation expense

- Year-to-date depreciation

- Asset class

- Cost centre history

## 6.6 Outbound flow: disposal event

When a Cadra asset is disposed (after the full approval workflow), the disposal financial event is sent to SAP FICO:

sequenceDiagram
    participant CadraAPI as Cadra API
    participant Connector as Cadra FICO Connector
    participant SAPFICO as SAP FICO

      
    CadraAPI->>CadraAPI: Asset disposed event
    CadraAPI->>Connector: Disposal payload (asset ref, method, proceeds, date)
    Connector->>Connector: Map to SAP FICO disposal transaction
    Connector->>SAPFICO: Create asset retirement (BAPI_FIXEDASSET_RETIREMENT)
    SAPFICO->>Connector: Confirmation + document number
    Connector->>CadraAPI: Update Cadra external_references.sap_retirement_doc
    CadraAPI->>CadraAPI: Disposal complete in both systems

Disposal types map to SAP retirement transactions:

- Sale → ABAON (retirement with revenue)

- Scrap → ABAVN (retirement without revenue)

- Transfer to other organisation → ABUMN (asset transfer)

- Destruction → ABAVN

[NRS INPUT REQUIRED — confirmation of SAP FICO transaction codes for each disposal method per NRS's accounting policy]

## 6.7 Maintenance cost reporting

Cadra captures maintenance costs per request (parts, labour, contractor invoices). These costs are aggregated and reported via SAP FICO cost centre allocation:

- Each Cadra location has an associated SAP cost centre (configured per location)

- Each Cadra asset inherits cost centre from its current location (or has an override)

- Cadra reports maintenance cost per cost centre to SAP FICO via scheduled batch (monthly recommended)

- SAP FICO posts the costs to appropriate GL accounts via standard journal entry

The report format and posting mechanism is [NRS INPUT REQUIRED — NRS finance team's preferred approach for receiving maintenance cost data from Cadra].

## 6.8 Connection and authentication

Same considerations as SAP MM (section 5.4) — connection protocol and authentication need to be agreed with NRS SAP team. Practically, the FICO and MM connectors likely share the same underlying connection (one SAP system).

## 6.9 Reconciliation

Monthly reconciliation:

- Count of capitalised assets in SAP FICO vs count in Cadra with SAP asset master refs

- Total net book value in SAP FICO vs sum of current_book_value in Cadra

- Count of disposals in SAP FICO (month) vs Cadra (month)

Drift triggers investigation. Reconciliation report visible in Cadra admin UI; sent to NRS finance team monthly.

# 7. Identity integration with SuccessFactors

SuccessFactors is NRS's HR system of record. For Cadra, SuccessFactors is relevant as the upstream source of staff identity and organisational data, feeding into the IdP that Cadra federates with.

## 7.1 Integration position

Cadra does not integrate directly with SuccessFactors. The flow is:

graph LR
    SF[SAP SuccessFactors] -->|HR replication| IdP[NRS Identity Provider — AD/AAD]
    IdP -->|SAML/OIDC + SCIM| Keycloak[Cadra NRS Keycloak Realm]
    Keycloak -->|JWT| Cadra[Cadra API]

SuccessFactors → IdP integration is NRS's responsibility (managed by NRS IT). Cadra integrates with the IdP, not SuccessFactors directly. This is deliberate — Cadra is one of many systems consuming identity from the IdP; we shouldn't establish parallel integrations from each system to SuccessFactors.

## 7.2 Data flowing to Cadra

Via the IdP, Cadra receives the staff attributes needed for operation:

- Identity: username, email, full name

- Organisational context: department, unit, job title

- Role assignments: AD groups or SuccessFactors-derived role flags that map to Cadra roles (per section 3.6)

- Reporting line: manager (for approval routing)

- Location association: primary office location (for default request routing)

- Status: active / inactive

## 7.3 Joining staff workflow

sequenceDiagram
    participant HR as HR Operations
    participant SF as SuccessFactors
    participant IdP as NRS IdP
    participant Keycloak as Cadra Keycloak
    participant Cadra as Cadra Admin

      
    HR->>SF: Create new staff record
    SF->>IdP: HR replication (standard)
    IdP->>IdP: New AD/AAD account; group assignments
    IdP->>Keycloak: SCIM provisioning (if configured)
    Keycloak->>Cadra: New user record created
    Note over Cadra: User can now log in; default role permissions apply

If SCIM is not active (JIT provisioning instead), the user record is created in Cadra at first login.

## 7.4 Leaving staff workflow

sequenceDiagram
    participant HR as HR Operations
    participant SF as SuccessFactors
    participant IdP as NRS IdP
    participant Keycloak as Cadra Keycloak
    participant Cadra as Cadra

      
    HR->>SF: Set staff status to inactive
    SF->>IdP: HR replication
    IdP->>IdP: Account disabled
    IdP->>Keycloak: SCIM deprovisioning
    Keycloak->>Cadra: User marked inactive
    Note over Cadra: User cannot log in; assets remain custodian-attributed for audit

When a custodian leaves NRS, their currently-assigned assets need to be transferred to another custodian (or marked location-responsibility). Cadra surfaces these as exception items in the asset administration interface — when a custodian is deactivated, their assets are flagged for reassignment.

## 7.5 Organisational changes

When a staff member changes role, department, or location within NRS:

- SuccessFactors → IdP propagation updates the relevant attributes

- IdP → Keycloak (via SCIM or JIT) updates Cadra's user record

- Cadra adjusts role assignments and routing rules accordingly

Active service requests assigned to the staff member are not automatically reassigned — that's a deliberate manual decision (the staff member may continue to handle in-flight requests during the transition period).

## 7.6 Identity audit trail

Every identity-related event in Cadra (login, role change, account creation, deactivation) is recorded in Cadra's audit log with reference to the upstream IdP event. This supports compliance audit of who had access to what, when.

# 8. Webhook event subscriptions

Cadra emits webhook events when significant operational state changes occur. External systems can subscribe to receive these events, enabling integration without polling.

## 8.1 Event subscription model

NRS or NRS's vendors can register webhook subscriptions for the NRS tenant. Each subscription specifies:

- Target URL (where events are delivered)

- Event types to receive (subset of the catalogue in section 8.3)

- Authentication mode (HMAC signing recommended; mutual TLS supported)

- Signing secret (rotated periodically)

- Optional filter expression (e.g. only events for assets in a specific location subtree)

- Retry policy overrides

Subscriptions are managed via Cadra's API or the admin UI. Multiple subscriptions per tenant are supported (different downstream systems can receive different event subsets).

## 8.2 Delivery mechanics

- At-least-once delivery — subscribers must handle duplicate events (deduplicate by event ID)

- Ordering — events for a given entity are delivered in the order they occurred

- Retry policy — failed deliveries retried with exponential backoff (30s, 2m, 10m, 1h, 6h, 24h); after 6 failures, moved to dead-letter queue for inspection and manual replay

- Latency target — 99% of deliveries within 5 seconds of event occurrence

- Payload format — JSON with standard envelope and event-specific payload

- Authentication — HMAC-SHA256 signature in X-Cadra-Signature header

## 8.3 Event catalogue

Events emitted by the NRS tenant of Cadra:

Location events:

| Event | When emitted | Payload key fields |
| --- | --- | --- |
| location.created | Location created | location_id, code, name, type, parent_id |
| location.updated | Location modified | location_id, fields_changed, before, after |
| location.transitioned | Lifecycle state changed | location_id, from_state, to_state, actor_id |
| location.archived | Location archived | location_id, archived_at, archived_by |

Asset events:

| Event | When emitted | Payload key fields |
| --- | --- | --- |
| asset.created | Asset created (any source — PO, manual, import) | asset_id, tag, category_id, current_location_id, source (PO/manual/import) |
| asset.updated | Asset attributes modified | asset_id, fields_changed, before, after |
| asset.transitioned | Lifecycle state changed | asset_id, from_state, to_state, actor_id, reason_code |
| asset.tagged | Tag applied to asset | asset_id, tag, tagged_at, tagged_by |
| asset.moved | Asset location changed | asset_id, from_location_id, to_location_id, reason_code |
| asset.custody_changed | Custodianship changed | asset_id, previous_custodian_id, new_custodian_id, type |
| asset.disposed | Asset disposed | asset_id, disposal_method, disposed_at, proceeds, documentation_refs |
| asset.lost | Asset reported lost | asset_id, reported_at, last_known_location_id, last_custodian_id |

Request events:

| Event | When emitted | Payload key fields |
| --- | --- | --- |
| request.created | Request raised | request_id, reference, type, priority, subject_asset_id, subject_location_id, requester_id, channel |
| request.assigned | Request assigned | request_id, assignee_id, assignee_team_id, assigned_by |
| request.transitioned | Status changed | request_id, from_status, to_status, actor_id |
| request.commented | Comment added | request_id, comment_id, author_id, visibility |
| request.attachment_added | File attached | request_id, attachment_id, filename, size |
| request.approval_required | Approval step initiated | request_id, approval_id, approvers |
| request.approved | Approval granted | request_id, approval_id, approver_id, decision |
| request.rejected | Approval denied | request_id, approval_id, approver_id, reason |
| request.sla_at_risk | SLA approaching breach | request_id, sla_target, time_remaining |
| request.sla_breached | SLA exceeded | request_id, sla_target, breach_duration |
| request.resolved | Marked resolved | request_id, resolved_at, resolution_notes |
| request.closed | Closed (after resolution) | request_id, closed_at |
| request.reopened | Reopened after closure | request_id, reopened_at, reason |

Connector events:

| Event | When emitted | Payload key fields |
| --- | --- | --- |
| connector.failed | Connector operation failed | connector_id, operation, error |
| connector.reconnected | Connector recovered from failure | connector_id, downtime_duration |

## 8.4 Payload envelope

Every event has a standard envelope:

{
  "id": "evt_01HXY5...",
  "tenant": "nrs",
  "type": "asset.disposed",
  "occurred_at": "2026-11-15T14:32:18.451Z",
  "delivery_attempt": 1,
  "data": {
    // event-specific payload (see section 8.3)
  },
  "links": {
    "self": "https://nrs.cadra.ng/api/v1/events/evt_01HXY5..."
  }
}

## 8.5 Subscriber implementation guidance

Recommendations for systems consuming Cadra webhooks:

- Acknowledge quickly: respond with 2xx status within 5 seconds; do downstream processing asynchronously

- Idempotency: deduplicate by event ID; the same event may be delivered more than once (at-least-once semantics)

- Signature verification: always verify the HMAC signature before processing

- Replay protection: check the occurred_at timestamp; reject events older than ~1 hour (configurable per subscriber)

- Selective subscription: subscribe only to events your system needs; avoid subscribing to all events and filtering in your code

- Failure handling: if processing fails, return a 5xx; Cadra will retry. Returning 2xx tells Cadra the event was successfully consumed.

## 8.6 Outbound webhook destinations at NRS

[NRS INPUT REQUIRED — confirmation of which NRS systems will subscribe to Cadra webhooks and for which event types]

Likely consumers:

- NRS dashboard / reporting layer — subscribes to summary events for operational reporting

- NRS audit system — subscribes to all events for audit retention

- Specific operational systems — subscribe to filtered event subsets

Subscriptions and their configuration are documented per system in section 8.7 (currently a placeholder pending NRS input).

## 8.7 Subscription registry (placeholder)

| System | Event subset | Target URL | Owner |
| --- | --- | --- | --- |
| [TBD] | [TBD] | [TBD] | [TBD] |

# 9. WhatsApp service ingestion

NRS staff can raise service requests via WhatsApp to a dedicated NRS phone number. This serves staff who don't routinely use the admin interface (field staff, junior staff, after-hours requests).

## 9.1 How it works

sequenceDiagram
    participant Staff as NRS Staff
    participant WA as WhatsApp Cloud
    participant Cadra as Cadra Ingestion Service
    participant Matcher as AI Matching Engine
    participant CadraAPI as Cadra API
    participant Assignee as Request Assignee

      
    Staff->>WA: Message NRS WhatsApp number
    WA->>Cadra: Inbound message webhook
    Cadra->>Matcher: Parse message, extract intent
    Matcher->>CadraAPI: Look up requester (by phone), assets (by tag/description), location
    CadraAPI->>Matcher: Match results
    alt High confidence match (≥ 0.85)
        Matcher->>CadraAPI: Create request
        CadraAPI->>Cadra: Request created
        Cadra->>WA: Send confirmation
        WA->>Staff: "Request REQ-2026-001234 created"
        CadraAPI->>Assignee: Routing — notify assignee
    else Medium confidence (0.60-0.85)
        Cadra->>WA: Send confirmation prompt
        WA->>Staff: "Did you mean asset HQ-F2-R204-AC-0142?"
        Staff->>WA: Yes/No
        WA->>Cadra: Confirmation response
        Cadra->>CadraAPI: Create request with confirmed match
    else Low confidence
        Cadra->>WA: Ask clarifying question
        WA->>Staff: "Which asset are you reporting? Please share the tag or describe."
        Staff->>WA: Response
        WA->>Cadra: Continue conversation
    end

## 9.2 WhatsApp Business API setup

- Dedicated NRS phone number — assigned to NRS specifically; not shared with other tenants

- WhatsApp Business API access — via Meta Cloud API

- Business verification — completed by Cadra on behalf of NRS during onboarding

- Setup duration — 2-6 weeks for WABA approval; must start by Sprint 9 (mid-October 2026) to be ready for Sprint 14 (mid-November 2026)

- Number — [NRS INPUT REQUIRED — preferred Nigerian phone number for the NRS WhatsApp Business Account]

## 9.3 Conversation continuity

A staff member's WhatsApp conversation with the NRS number continues seamlessly:

- First message creates a request (with confirmation)

- Subsequent messages on the same conversation thread are appended as comments to the open request (within a 4-hour window; configurable)

- After 4 hours of inactivity, the next message starts a new conversation

- The assignee can reply via Cadra admin; the reply is sent back to the requester on WhatsApp

## 9.4 Supported message types

- Text: parsed for intent and entity references

- Photos: attached to the request (e.g. photo of broken equipment)

- Voice notes: attached as audio; optional transcription via AI

- Location: if shared, captured as request location

## 9.5 Spam and abuse handling

- Rate limit per sender: maximum 10 messages per 5 minutes; further messages held for moderation

- Sender allow-list: only verified NRS staff phone numbers (matched against IdP records) can raise requests automatically; messages from unknown numbers go to a moderation queue

- Content filters: profanity, harassment, and obviously off-topic content flagged for review

## 9.6 NRS-specific routing rules

WhatsApp-originated requests use the same routing rules as portal-originated requests (per section 3.5 and section 10), with some adjustments:

- Default priority: normal (not high) — to prevent overuse of urgency

- Critical priority requires manager attribute on requester — only managers can set critical via WhatsApp; staff requesting critical priority are escalated to manager for confirmation

- After-hours handling: WhatsApp requests received outside business hours (08:00-17:00 WAT) are queued; the requester receives an acknowledgement confirming receipt and stating that response timing begins the next business day (unless the request is auto-classified as critical, in which case the on-call team is paged)

## 9.7 Privacy and AI processing

The AI-assisted matching engine sends request text to a large language model for classification and matching. This is disclosed to NRS staff at first WhatsApp interaction:

> "Welcome. This service uses AI to help route your request quickly. Your messages will be processed to identify the asset and issue you're reporting. Reply YES to continue or NO to use the web admin instead."

The AI model used and its data handling are described in section 17.5. NRS can opt for an alternative model or on-premise model handling if required.

# 10. Service desk workflow

This section describes how service requests flow through NRS's organisational structure once created (regardless of how they originated — portal, WhatsApp, email, API, walk-in).

## 10.1 Standard service request lifecycle

stateDiagram-v2
    [*] --> draft: Created in admin (saved before submit)
    [*] --> submitted: Submitted (any channel)
    draft --> submitted: User submits
    submitted --> triaged: Triage queue review
    triaged --> assigned: Assigned to team/individual
    assigned --> in_progress: Work begins
    in_progress --> awaiting_requester: Need info from requester
    in_progress --> awaiting_parts: Waiting for parts
    in_progress --> awaiting_approval: Approval gate reached
    awaiting_requester --> in_progress: Requester responds
    awaiting_parts --> in_progress: Parts arrive
    awaiting_approval --> in_progress: Approved
    awaiting_approval --> rejected: Denied
    in_progress --> resolved: Work complete
    resolved --> closed: Confirmed by requester or auto-close
    resolved --> reopened: Requester not satisfied (within 14 days)
    reopened --> in_progress: Re-triage
    closed --> [*]
    rejected --> [*]

Per-type variations are configured — e.g. maintenance requests may skip triaged and route directly to assigned; disposal requests have multiple awaiting_approval cycles.

## 10.2 Routing patterns at NRS

Six routing patterns are supported; NRS configuration uses several in combination:

- Type-based default routing — MAINT requests default-assigned to Facilities team; ACCESS requests to Security team; NEW_ASSET to Procurement team

- Location-based routing — requests for a specific state office (e.g. Lagos) route to the Lagos facilities team

- Skill-based routing — within the Facilities team, AC issues route to electricians; plumbing issues route to plumbers

- Load-balanced routing — within a team, requests round-robin among available members

- Escalation routing — SLA breach reassigns to senior staff

- Manual triage — when automated routing isn't confident, requests sit in a triage queue for human assignment

## 10.3 NRS team structure mapped to Cadra teams

[NRS INPUT REQUIRED — current NRS operational team structure to be mapped to Cadra]

Provisional team list:

| Team | Responsibility | Typical assignees |
| --- | --- | --- |
| HQ Facilities | Headquarters maintenance, HVAC, power, water | Facilities engineers (HQ) |
| HQ IT Support | IT equipment, network, printers | IT support staff (HQ) |
| HQ Security Operations | Access control, CCTV, security equipment | Security engineers |
| Regional Facilities | State office facility issues | Regional facilities engineers |
| Fleet Operations | Vehicle maintenance, drivers, fleet bases | Fleet operations team |
| Procurement | New asset requests, supplier coordination | Procurement officers |
| Asset Management | Disposal, transfer between locations | Asset Manager office |
| Finance | Financial sign-off on disposals and high-value requests | Finance Director's office |

## 10.4 SLA monitoring

SLA computation per request:

- SLA targets defined per type per priority (per section 3.4)

- SLA clock starts at submission

- SLA clock pauses while request is in awaiting_requester, awaiting_approval, awaiting_parts, or awaiting_third_party

- SLA clock resumes when request returns to in_progress

- Status visible: on_track (within 50% of target), at_risk (50-100%), breached (over 100%)

Escalation rules per type per priority:

- Critical at 50% of resolution target → notify assignee's manager

- Critical at 75% of resolution target → reassign to senior team member, notify Asset Manager

- Critical at breach → notify Director, page on-call if outside business hours

NRS-specific escalation chains documented in section 10.5.

## 10.5 Escalation paths

[NRS INPUT REQUIRED — specific escalation chains for each request type]

Provisional pattern:

Engineer (assignee)
  → Team Lead
    → Department Head
      → Director (Asset Management / Facilities / IT)
        → Executive (DG / Deputy DG)

## 10.6 Performance dashboards

Cadra provides standard dashboards visible to NRS managers and directors:

- Open requests — count by team, priority, SLA status

- Resolution time trends — by type, by team, by priority

- SLA performance — % met vs breached, by team, by type

- Top issues — most common request subjects, most-affected assets and locations

- Volume trends — request volume over time, by channel, by type

- Reliability indicators — MTTR, MTBF for major asset categories

Dashboards are role-gated — managers see their team's dashboards; directors see division-level; executives see organisation-level.

# 11. Asset operations

Operational features for the asset administration teams.

## 11.1 Asset registration

Standard registration paths:

- Procurement-driven (section 5.5) — most common; asset auto-created at PO; tag applied at receipt

- Manual creation — for assets acquired outside the PO process (donations, transfers in, found assets)

- Bulk import — for migration, mass acquisition, or initial setup

All paths converge on the same asset record structure.

## 11.2 Tag printing

Cadra produces label-ready output for NRS's Zebra label printers:

- Format: ZPL (Zebra Programming Language)

- Label size: [NRS INPUT REQUIRED — confirm preferred label size; defaulting to 4" × 2" portrait based on myservice's current Option C design]

- Content: asset tag in human-readable form (large monospace font), Code128 barcode, QR code, NRS logo

- QR code encodes: https://nrs.cadra.ng/assets/{tag} — a phone scan with any QR reader takes a logged-in user directly to the asset's detail page

Bulk tag printing supported for batch operations (initial migration, room re-tagging, large procurement batches).

Single tag printing supported from the asset detail page.

## 11.3 Asset movement

Standard movement workflow:

1.	Operator initiates move: select asset(s), specify destination, specify reason

2.	Cadra records movement event; asset transitions to in_transit if multi-leg

3.	Asset arrives at destination; operator confirms

4.	Cadra completes movement; asset returns to previous lifecycle state (or remains in_transit until next leg)

Bulk movements supported (e.g. departmental relocation: select 50 assets, all moved to new location with single transaction).

## 11.4 Custodianship and transfer

Per PRD section 8.5 and section 4.4 of this document — custodianship is the relationship between asset and responsible person. Transfer is a deliberate operation with acknowledgement.

NRS-specific configuration:

- Acknowledgement: mandatory for high-value assets (purchase value > ₦500K); optional for others

- Notification: incoming custodian notified by email and in-app notification; reminder after 48 hours; auto-escalation if not acknowledged within 7 days

## 11.5 Mobile field operations

The mobile-responsive web interface supports:

- QR code scan via phone camera → asset detail

- One-tap status update from asset detail (move, transfer custody, raise maintenance request)

- Photo capture for asset record or service request evidence

- Voice note capture (transcribed automatically)

- Offline asset lookup (Phase 2 — section 18)

Native mobile apps (iOS/Android) are on the 180-day post-cutover roadmap.

## 11.6 Inspection and audit operations

Periodic asset inspections (physical verification that the asset register matches reality):

- Cadra supports inspection campaigns scoped to location subtree or asset category

- Operator scans QR codes of physically present assets; Cadra marks them verified

- Exception report: assets in register but not scanned (potentially lost); assets scanned but not in register (newly discovered)

- Inspection campaign closes with reconciliation actions (mark missing assets as lost, register newly discovered assets)

# 12. Fleet management

Fleet is a specialised asset category in Cadra, with vehicle-specific operational features.

## 12.1 Fleet at NRS

NRS operates approximately 1,617 vehicles (current count in myservice; final figure at migration). Vehicles include:

- Light vehicles (sedans, SUVs, pick-ups) — operational and executive use

- Heavy vehicles (trucks, buses) — logistics and staff transport

- Special purpose (patrol vehicles) — operational

Fleet vehicles are tracked across approximately 222 fleet bases nationwide.

## 12.2 Vehicle attributes

Beyond standard asset attributes, vehicles have:

- Plate number (unique, primary visible identifier)

- VIN / chassis number

- Engine number

- Fuel type (petrol / diesel / hybrid / electric)

- Engine size

- Year of manufacture

- Body type

- Colour

- Insurance details (provider, policy number, expiry)

- Registration details (state, expiry)

- Current odometer reading

- Average fuel consumption

## 12.3 Vehicle-specific operations

Trip logging — drivers log trips with start odometer, end odometer, purpose, route. Trip data feeds vehicle utilisation analytics.

Fuel logging — fuel purchases recorded against vehicle with date, quantity, cost, odometer. Used for fuel consumption monitoring and exception detection (e.g. unusual consumption may indicate theft or mechanical issue).

Mileage-based maintenance scheduling — service due at intervals (e.g. every 5,000 km). Cadra generates scheduled maintenance requests when service interval is approached based on odometer readings.

Driver assignment — vehicles assigned to drivers (a form of custodianship); driver acknowledgement required for permanent assignments.

Pool vs assigned vehicles — pool vehicles available for any authorised driver (booking workflow); assigned vehicles dedicated to specific staff or units.

Insurance and registration tracking — Cadra tracks expiry dates; alerts generated 60 days, 30 days, 7 days before expiry.

## 12.4 Vehicle booking (pool vehicles)

For pool vehicles, a booking workflow:

sequenceDiagram
    participant Driver as Authorised Driver
    participant Cadra as Cadra
    participant Approver as Booking Approver
    participant Vehicle as Vehicle (when picked up)

      
    Driver->>Cadra: Request vehicle (purpose, dates, return time)
    Cadra->>Cadra: Check availability
    Cadra->>Approver: Notify (if approval required)
    Approver->>Cadra: Approve
    Cadra->>Driver: Booking confirmed
    Note over Driver,Vehicle: Driver picks up vehicle
    Driver->>Cadra: Trip log entries during use
    Note over Driver,Vehicle: Driver returns vehicle
    Driver->>Cadra: Return vehicle (final odometer, fuel state)
    Cadra->>Cadra: Booking closed; vehicle available

## 12.5 Fleet reporting

- Vehicle utilisation rates (km/month per vehicle, idle time)

- Fuel consumption by vehicle / by category / by location

- Maintenance cost by vehicle (lifecycle cost analysis)

- Insurance / registration expiry pipeline (next 90 days)

- Booking patterns (pool vehicles)

# 13. Reporting and analytics

How NRS extracts data from Cadra for management reporting and external requirements.

## 13.1 In-Cadra dashboards

Standard dashboards (section 10.6) cover operational reporting. NRS managers and directors access these through the admin interface.

## 13.2 Custom reports

Cadra supports custom reports through:

- Saved filters with export — users save common filter sets; export to CSV/Excel

- OpenAPI-based extraction — NRS BI tools (Power BI, Tableau, etc.) connect to Cadra's API and extract data per their own schema

- Scheduled exports — Cadra can email daily/weekly reports to designated recipients

## 13.3 Data warehouse integration

If NRS operates a data warehouse, Cadra supports two integration patterns:

- Webhook event subscription (section 8) — warehouse consumes event stream, materialises tables

- Scheduled bulk extract — daily snapshot of asset register, location register, request register exported to warehouse via secure file transfer

[NRS INPUT REQUIRED — confirm if NRS operates a data warehouse and preferred integration pattern]

## 13.4 Audit and compliance reports

Standard audit reports available:

- Asset register snapshot at any historical date (point-in-time view)

- Custodianship chain for any asset (full history)

- Disposal report with documentation refs (per period)

- Access changes for any user (per period)

- Configuration change log (who changed what setting when)

These support internal audit, external audit (AGF, etc.), and any regulatory inquiry.

# 14. Data migration from myservice

Migration from the existing myservice (Odoo) deployment to Cadra. This happens in Sprint 13 (November-December 2026), preceded by preparation in Sprints 9-12.

## 14.1 Migration approach

The migration is a one-time data transformation, not an ongoing sync:

1.	Source database (myservice Odoo Postgres) is read-only at migration time

2.	Extraction scripts pull source data

3.	Transformation scripts map Odoo data structures to Cadra schema

4.	Load scripts insert transformed data into Cadra's NRS tenant

5.	Validation scripts verify migration integrity

6.	NRS team validates business correctness

7.	Production cutover when all validations pass

The migration is rehearsable — a non-production rehearsal runs in Cadra's staging environment with a snapshot of myservice data; issues are surfaced and fixed before the production migration.

## 14.2 Migration scope

| Entity | Source | Target | Notes |
| --- | --- | --- | --- |
| Locations | myservice nrs.location | Cadra locations | All 474 locations |
| Asset categories | myservice category tree | Cadra categories | Structure preserved; codes normalised |
| Assets | myservice nrs.asset (1,272 assets) | Cadra assets | Tags preserved; bootstrap into deployed state |
| Fleet vehicles | myservice fleet module (1,617 vehicles) | Cadra assets (vehicle category) | Vehicle-specific attributes mapped |
| Custodianship (current) | myservice user assignments | Cadra custodianship_records (single record per asset, from migration date forward) | Historical chain not preserved |
| Service requests (active) | myservice Bureaucrat ITSM (current tickets) | Cadra requests | Active tickets continue in Cadra; status mapped |
| Service requests (closed historical) | myservice Bureaucrat ITSM (closed tickets) | Cadra requests (archived) | Preserved for reporting; not actively worked |
| Service request comments and attachments | myservice | Cadra | Preserved per migrated request |
| Approval flows | myservice workflow | Cadra request type configuration | Pattern documented; rebuilt in Cadra |
| User accounts | NOT migrated | Re-provisioned via IdP federation | Users re-authenticate; their identities link via email |
| Audit history | NOT loaded into Cadra audit log | Preserved as archive snapshot | Cadra's audit log starts from migration date |
| Security/OSINT data | NOT migrated | Discarded | Out of Cadra's scope |

## 14.3 Migration timeline

| Sprint | Activity |
| --- | --- |
| Sprint 9 (Sep 2026) | NRS tenant configuration; tag schema, categories, request types, approval flows |
| Sprint 10 (Sep 2026) | Migration script development begins; first extraction test |
| Sprint 11 (Oct 2026) | Migration scripts complete; first dry-run with myservice data snapshot |
| Sprint 12 (Oct-Nov 2026) | Migration validation; data quality issues surfaced and addressed |
| Sprint 13 (Nov-Dec 2026) | Final migration rehearsal in staging; production cutover preparation |
| End of Sprint 13 / start of Sprint 14 | Production cutover — myservice frozen, migration executes, Cadra goes live |
| Sprint 14-16 | Production stabilisation; parallel running where appropriate; myservice decommissioning |

## 14.4 Migration cutover plan

gantt
    title NRS Production Cutover Sequence
    dateFormat YYYY-MM-DD
    section Pre-cutover (Day -3)
    Cadra staging validation       :2026-12-08, 1d
    Final NRS approval to proceed  :2026-12-08, 1d
    section Cutover (Day 0)
    Freeze myservice (no new requests):milestone, 2026-12-11, 0d
    Final myservice data extract  :2026-12-11, 4h
    Cadra migration execution     :2026-12-11, 6h
    Migration validation          :2026-12-11, 2h
    Cadra go-live                 :milestone, 2026-12-11, 0d
    section Post-cutover (Day 1-30)
    Parallel myservice read-only access :2026-12-12, 14d
    Cadra production operation    :2026-12-12, 30d
    myservice decommissioning     :2026-12-26, 5d

Cutover decisions:

- Freeze window: myservice frozen to new requests at start of cutover; in-flight requests continue in myservice until complete or rolled to Cadra

- Cutover duration: target 12 hours; tolerated up to 24 hours; abort and rollback if exceeded

- Rollback criteria: any Sev-1 issue identified during validation; data integrity failure; NRS leadership decision

- Parallel period: myservice remains read-only available for 14 days post-cutover so historical lookups can be verified; then decommissioned

## 14.5 Migration validation criteria

Before declaring migration complete:

- Counts match: locations (474), assets (1,272), fleet (1,617), active requests

- Spot-check 50 random assets — attributes match between myservice and Cadra

- Spot-check 20 random locations — hierarchy and attributes correct

- Tag uniqueness verified

- Custodianship records present for all assets that had custodians

- Active requests visible to assignees in Cadra

- NRS asset management team performs hands-on validation

- No Sev-1 issues identified

# 15. Production deployment

Production deployment specification for the NRS tenant.

## 15.1 Environments

| Environment | Purpose | URL |
| --- | --- | --- |
| Production | NRS live operations | https://nrs.cadra.ng |
| Staging | Pre-production validation; migration rehearsals | https://nrs.staging.cadra.ng |
| Development | Engineering integration; not NRS-accessible | (internal only) |

NRS users access production and (for validation purposes) staging. Engineering accesses all three.

## 15.2 Hostnames

| Host | Purpose | TLS | Access |
| --- | --- | --- | --- |
| nrs.cadra.ng | Admin UI (production) | Yes (Let's Encrypt) | Internet |
| api.nrs.cadra.ng | API (production) | Yes | Internet (authenticated) |
| auth.nrs.cadra.ng | Keycloak realm (production) | Yes | Internet |
| nrs.staging.cadra.ng | Admin UI (staging) | Yes | Internet (restricted) |
| api.nrs.staging.cadra.ng | API (staging) | Yes | Internet |
| auth.nrs.staging.cadra.ng | Keycloak (staging) | Yes | Internet |

## 15.3 Network requirements

Outbound from NRS to Cadra:

- HTTPS (443) from NRS user endpoints to *.cadra.ng

- HTTPS (443) from NRS SAP system to Cadra's API IP range (allow-listed)

- HTTPS (443) from NRS IdP to Cadra's Keycloak (for SCIM provisioning)

Inbound from Cadra to NRS:

- HTTPS (443) from Cadra's worker IP range to NRS SAP API endpoint (allow-listed by NRS)

- HTTPS (443) from Cadra's Keycloak IP range to NRS IdP federation endpoint

[NRS INPUT REQUIRED — confirmation of NRS firewall and proxy configuration; provisioning of network paths between Cadra infrastructure and NRS internal systems]

Options for the inbound path (Cadra to NRS SAP):

- Option 1: site-to-site VPN tunnel between Cadra cloud and NRS data centre

- Option 2: dedicated MPLS link (higher cost, more secure)

- Option 3: SAP-exposed APIs via NRS internet gateway with IP allow-listing

- Option 4: API gateway at NRS (e.g. Apigee, MuleSoft) mediating Cadra access

Recommendation pending discussion with NRS network team.

## 15.4 Certificates

- TLS certificates: Let's Encrypt with auto-renewal; alternative: NRS-provided certificates if required by NRS policy

- Webhook signing: HMAC-SHA256 with per-subscription secrets

- SAP integration: OAuth tokens / mutual TLS as per NRS SAP team's preference

## 15.5 IP allow-listing

If NRS requires Cadra's outbound IPs to be allow-listed (firewall rules), Cadra provides:

- A fixed CIDR range for Cadra worker outbound traffic

- Notification process for any IP range changes (30 days notice minimum)

[NRS INPUT REQUIRED — confirm IP allow-listing requirement]

## 15.6 Data residency

[NRS INPUT REQUIRED — confirm data residency requirements]

Provisional design:

- v0.2 deployment: Cadra-managed infrastructure in nearest region (likely Bengaluru or Frankfurt as DO Lagos not yet available)

- Strategic plan: migrate to AWS Lagos region when available (target v1.0)

- All data at rest encrypted; encryption keys held by Cadra in cloud KMS

If NRS requires data residency within Nigeria from cutover, Cadra Sovereign edition (on-premise) would be the appropriate edition rather than Enterprise. This is a significant deployment topology change and should be confirmed before Sprint 9.

## 15.7 Backup and recovery

- Continuous WAL archiving for point-in-time recovery

- Daily full backups retained 30 days

- Weekly backups retained 12 months

- Monthly backups retained 7 years (for compliance retention)

- Cross-region replication of object storage for documents

- RTO 2 hours, RPO 1 hour per Enterprise SLA

NRS can request a backup extract for their own retention (separate from Cadra-managed backups).

# 16. Operations and support

## 16.1 Support tiers

NRS Enterprise edition includes:

| Severity | Response time | Resolution target | Hours |
| --- | --- | --- | --- |
| Sev-1 (production down) | 30 minutes | 2 hours | 24/7 |
| Sev-2 (major function broken) | 1 hour | 4 hours | 24/7 |
| Sev-3 (functionality degraded, workaround available) | 4 hours | 24 hours | Business hours |
| Sev-4 (cosmetic / minor) | Next business day | Next planned release | Business hours |

## 16.2 Support channels

- Email: support-nrs@cadra.ng for any severity

- Phone hotline: [NRS INPUT REQUIRED — confirm phone hotline requirement] for Sev-1 and Sev-2

- Slack/Teams shared channel: dedicated NRS-Cadra channel for ongoing coordination

- Status page: https://status.cadra.ng for system-wide status visibility

## 16.3 Operations responsibilities

| Responsibility | Cadra | NRS |
| --- | --- | --- |
| Platform operations (infrastructure, application, database) | ✅ |  |
| Identity provider operations |  | ✅ |
| SAP system operations |  | ✅ |
| User provisioning configuration |  | ✅ (in IdP) |
| Cadra tenant configuration (categories, types, approval flows) | Setup | ✅ (ongoing) |
| Incident response (platform incidents) | ✅ | Notified |
| Incident response (NRS-specific configuration issues) | Support | ✅ |
| Connector configuration changes | Setup | ✅ (parameter updates) |
| User access management |  | ✅ |
| Asset / location / request operations |  | ✅ |
| Disposal approvals |  | ✅ |
| Audit log review |  | ✅ |
| Quarterly business review | ✅ + NRS |  |

## 16.4 Designated contacts

Cadra side:

- Customer Success Manager for NRS: [TBD]

- Technical Account Manager: [TBD]

- Engineering escalation: Cadra on-call engineer (24/7)

- Executive escalation: Soji Abolarin

NRS side: [NRS INPUT REQUIRED]

- Primary technical contact:

- Operational contact:

- Executive sponsor:

## 16.5 Maintenance windows

Planned maintenance:

- Scheduled window: First Sunday of each month, 02:00-06:00 WAT

- Notice: Minimum 7 days advance notice for planned maintenance

- Customer-impacting changes: Subject to NRS scheduling preferences

Out-of-window maintenance (security patches, urgent fixes):

- Minimum 24 hours notice for non-urgent

- Immediate for security emergencies; NRS notified contemporaneously

## 16.6 Change management

Significant changes to NRS's Cadra deployment (configuration changes, integration changes, platform upgrades) go through change management:

- Proposed change documented

- Cadra and NRS technical teams review

- Test in staging

- NRS approval for production rollout

- Rollout in maintenance window where practical

- Post-change validation

- Rollback plan documented

# 17. Security and compliance

## 17.1 Security architecture summary

Cadra's security architecture is detailed in PRD section 11.6. This section summarises the security model as it applies to NRS specifically.

- Authentication: federated via NRS IdP through Keycloak; MFA at IdP level

- Authorisation: role-based; mapped from NRS organisational roles

- Encryption at rest: AES-256 (database, object storage, backups)

- Encryption in transit: TLS 1.3 for all external connections; mTLS for internal service-to-service

- Tenant isolation: dedicated database for NRS Enterprise edition (NRS's data does not co-reside with any other customer's data)

- Audit logging: every action logged with actor, timestamp, action, result; 7-year retention

## 17.2 Compliance posture

- NDPA / NDPR (Nigeria Data Protection Act / Regulation) — full compliance from cutover

- SOC 2 Type II — Cadra-level certification on roadmap (first audit Year 1 post-launch)

- ISO 27001 — Cadra-level certification on roadmap (Year 2)

- NRS-specific compliance — any NRS-specific compliance requirements documented and addressed during implementation

[NRS INPUT REQUIRED — confirm any NRS-specific or sector-specific compliance requirements not covered above]

## 17.3 Data handling

- Personal data of NRS staff: minimum necessary (name, email, role, location); processed for operational purposes only; NDPA-compliant

- Customer data of NRS taxpayers: Cadra does not handle taxpayer data — Cadra is an internal operations platform for NRS

- Sensitive operational data: asset values, location details, and operational schedules treated as confidential

- AI processing of WhatsApp messages: disclosed to users; alternative processing mode available on request

## 17.4 Penetration testing

- Cadra commissions annual third-party penetration testing; scope includes tenant isolation

- NRS can commission additional testing of the NRS tenant at NRS's discretion (coordinated with Cadra to avoid operational disruption)

- Findings remediation per Cadra's standard policy: critical within 7 days, high within 30, medium within 90

## 17.5 AI processing disclosure

The AI-assisted matching engine (section 9 — WhatsApp ingestion) sends message text to a large language model for classification and matching. Current configuration:

- Model provider: Anthropic (Claude)

- Data sent: message text only; no PII embedded unless the user provides it

- Data retention: subject to model provider's data handling policy

- Logging: prompts and responses logged in Cadra for review

- Opt-out: NRS can opt for an alternative model or local processing if required

[NRS INPUT REQUIRED — confirm acceptance of AI processing model; specify if alternative processing is required]

## 17.6 Incident notification

In the event of a security incident:

- Detection: Cadra detects via SIEM and monitoring

- Notification to NRS: within 4 hours of confirmed incident affecting NRS data

- Joint response: Cadra leads technical response; NRS leads any external communication

- Post-incident: post-mortem report shared with NRS within 10 business days

# 18. Post-cutover roadmap

Capabilities deferred to the post-cutover roadmap. These are not in scope for the initial cutover but are committed for delivery.

## 18.1 90-day post-cutover (Q1 2027)

- Enhanced reporting library (operational dashboards, SLA performance trends, asset cost analysis, maintenance reliability metrics)

- Per-tenant integration health dashboards with drill-down diagnostics

- Customer-facing status page with per-edition status tracking

- Enhanced mobile interface with offline asset lookup and synchronised reconciliation

## 18.2 180-day post-cutover (mid-2027)

- SMS ingestion as a parallel channel to WhatsApp

- Full-text search across document content (currently search is over metadata only)

- Native mobile applications for iOS and Android

- Vector-based interactive floor plans (currently image-based)

- Additional connector: SAP Plant Maintenance (PM) if NRS uses it for facilities maintenance scheduling

- Additional language support: Hausa, Yoruba, Igbo

## 18.3 Beyond 180 days (directional)

- IoT integrations for building management systems (Honeywell, Schneider Electric, Johnson Controls) for automated fault-driven request creation

- Fleet telematics integrations for vehicle data

- Spatial / GIS visualisation beyond floor plans for facility management at scale

- Predictive maintenance using historical request and asset data

# 19. Open items requiring NRS input

This section consolidates the [NRS INPUT REQUIRED] items scattered throughout the document. Each item has an owner (NRS-side role responsible), a required-by date, and a Cadra default position that applies if NRS doesn't provide input by the deadline.

| # | Topic | NRS-side owner | Required by | Cadra default if no input |
| --- | --- | --- | --- | --- |
| 1 | Identity provider — confirm IdP technology | NRS IT / Identity team | End Sprint 5 (28 Jul 2026) | Assume Azure AD with SuccessFactors upstream |
| 2 | SAP connection protocol — Pattern A (RFC) or Pattern B (REST API) | NRS SAP team | End Sprint 6 (11 Aug 2026) | Pattern B (REST API) |
| 3 | SAP material group → Cadra category mapping table | NRS Procurement + Asset Management | End Sprint 8 (8 Sep 2026) | Cadra populates initial mapping based on myservice category usage; NRS reviews |
| 4 | SAP movement type codes for disposal methods | NRS SAP team + Finance | End Sprint 7 (25 Aug 2026) | Cadra uses standard codes (561, 551, 541); NRS reviews |
| 5 | SAP FICO disposal transaction codes per disposal method | NRS Finance + SAP team | End Sprint 7 (25 Aug 2026) | Cadra uses standard (ABAON, ABAVN, ABUMN); NRS reviews |
| 6 | Maintenance cost reporting format to SAP FICO | NRS Finance | End Sprint 8 (8 Sep 2026) | Cadra produces monthly CSV with cost centre allocation |
| 7 | Current AD group / SuccessFactors role list with proposed Cadra role mapping | NRS Identity + HR | End Sprint 5 (28 Jul 2026) | Cadra proposes mapping based on Cadra's standard roles; NRS reviews |
| 8 | SCIM vs JIT provisioning preference | NRS Identity team | End Sprint 5 (28 Jul 2026) | SCIM (preferred); fall back to JIT if SCIM not feasible |
| 9 | NRS asset category tree validation | NRS Asset Management | End Sprint 6 (11 Aug 2026) | Cadra migrates myservice's current categories; NRS reviews structure |
| 10 | NRS approval chains for each request type — specific approvers and escalation | NRS Asset Management + Facilities + Procurement | End Sprint 7 (25 Aug 2026) | Cadra rebuilds approval flows from myservice's current configuration |
| 11 | NRS team structure mapped to Cadra teams | NRS HR + Operations | End Sprint 6 (11 Aug 2026) | Provisional structure (per section 10.3) used; NRS adjusts |
| 12 | Escalation chains for SLA breach per request type | NRS Asset Management + Operations | End Sprint 7 (25 Aug 2026) | Standard 3-tier escalation (engineer → team lead → director); NRS refines |
| 13 | WhatsApp Business phone number for NRS | NRS Communications + IT | End Sprint 6 (11 Aug 2026) — WABA approval takes 2-6 weeks | Cadra-provisioned number; transferable to NRS later |
| 14 | Outbound webhook subscribers — which NRS systems receive which events | NRS IT + downstream system owners | End Sprint 10 (6 Oct 2026) | None pre-configured; subscriptions added as systems opt in |
| 15 | Data warehouse integration — Y/N and preferred pattern | NRS BI / Analytics team | End Sprint 10 (6 Oct 2026) | None; can be added post-cutover |
| 16 | Network path between Cadra and NRS SAP — VPN, MPLS, internet, API gateway | NRS Network + Security teams | End Sprint 7 (25 Aug 2026) | VPN tunnel (option 1) |
| 17 | IP allow-listing requirement | NRS Network + Security | End Sprint 7 (25 Aug 2026) | Not required; revisit if NRS introduces requirement |
| 18 | Data residency requirement — within Nigeria or acceptable in Cadra-managed cloud regions | NRS Security + Legal + Executive | End Sprint 5 (28 Jul 2026) | Cadra-managed (currently Frankfurt/Bengaluru; AWS Lagos when available) |
| 19 | Backup extract requirement — does NRS require its own backup copies | NRS IT | End Sprint 12 (3 Nov 2026) | Cadra-managed backups only; extracts on request |
| 20 | NRS designated contacts (technical, operational, executive) | NRS Executive | End Sprint 4 (14 Jul 2026) | TBD |
| 21 | Support phone hotline requirement | NRS Operations | End Sprint 8 (8 Sep 2026) | Email + Slack only |
| 22 | NRS-specific compliance requirements beyond NDPA | NRS Legal + Security | End Sprint 5 (28 Jul 2026) | NDPA only |
| 23 | AI processing acceptance — Claude model or alternative | NRS Security + Legal + Operations | End Sprint 9 (22 Sep 2026) | Claude (Anthropic) processing accepted |
| 24 | Zebra label printer model and label size | NRS Asset Management | End Sprint 10 (6 Oct 2026) | 4" × 2" portrait per Option C design |
| 25 | Vehicle inspection and registration tracking — specific NRS workflow | NRS Fleet | End Sprint 11 (20 Oct 2026) | Standard expiry tracking with 60/30/7-day alerts |

## Process for resolving open items

- NRS-side owner is responsible for providing input or accepting the Cadra default by the required-by date

- Cadra Customer Success Manager facilitates each item — sets up working sessions with NRS-side owner, captures input, updates this document

- Updates to this document for each resolved item create a new v0.x version with changelog entry

- Items unresolved by required-by date revert to Cadra default; the default is documented as the operational decision and NRS can request change post-cutover via change management

# 20. Document control

## Version history

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 20 May 2026 | Soji Abolarin | Initial draft for internal review |

## Approval

The v1.0 version of this document, when reached, will be approved by:

- For Cadra: Soji Abolarin, MD/CTO

- For NRS: [NRS INPUT REQUIRED — confirm approval signatories]

Approval at v1.0 constitutes the implementation contract between Cadra and NRS.

## Related documents

- Cadra Platform Product Requirements Document (Internal v0.5 / Client v1.0)

- Cadra Migration from myservice (internal engineering document)

- NRS-Cadra Statement of Work (separate commercial document, not yet drafted)

- Cadra Engineering Roadmap (internal engineering document)

## Distribution control

This document is classified JOINT when shared with NRS; CONFIDENTIAL until that point. Distribution within NRS is at NRS's discretion to staff with operational need-to-know. Distribution beyond NRS to NRS's vendors is permitted for vendors actively engaged in the NRS-Cadra implementation, subject to NDA.

End of document

Cadra at NRS — Deployment, Integration and Operations Specification v0.1 JOINT (when shared); CONFIDENTIAL until then · Cadra